## Slide 1
✈️ Voyage Analytics
Integrating MLOps in Travel – Production Deployment Journey
Flight Price Prediction with Random Forest
January 2026 | Ahmedabad, Gujarat

## Slide 2
📊 Project Status
✅ COMPLETED: Random Forest model trained (R² = 0.999, RMSE = 9.70)
✅ COMPLETED: Streamlit UI developed with form inputs
✅ COMPLETED: Flask REST API with /health & /predict endpoints
✅ COMPLETED: Local deployment (localhost:5000 & 8501) fully working
⚠️ PENDING: Docker container networking (Streamlit → Flask 404 error)

## Slide 3
🏗️ Architecture Overview
Frontend
Streamlit UI (Port 8501) – Form inputs, price display
Backend
Flask API (Port 5000) – ML predictions, feature scaling
Model
Random Forest – 25 features, one-hot encoded
Stack: Python 3.10 | scikit-learn | pandas | joblib | Docker

## Slide 4
🔴 Pending & Current Issues
BLOCKER: Docker Compose networking – Streamlit cannot reach Flask (404 error)
Root cause: Environment variable `/predict` truncation or container DNS resolution failure
TODO: Kubernetes deployment configuration
TODO: CI/CD pipeline (GitHub Actions for auto-deployment)
TODO: API authentication & rate limiting
TODO: Monitoring & logging (Prometheus, ELK stack)
TODO: Model versioning & A/B testing framework

## Slide 5
🚀 Future Roadmap & Recommendations
Phase 1 (Q1 2026)
Fix Docker networking issue
Deploy to AWS ECS/Fargate
Add API documentation (Swagger)
Phase 2 (Q2 2026)
Implement real-time data pipeline
Multi-model ensemble approach
Advanced monitoring & alerts
Next Step: Resolve Docker container networking → Production-ready deployment